**Islamic Republic of Afghanistan**

|  |  |  |
| --- | --- | --- |
| **Name of project** | Reconstruction of hydro power dam in Greshk district | |
| **Location of project** | Province: Helmand | |
| **Total cost in USD** | $ 43 million | |
| **Funded by:** | Asian Development Bank (ADB) | |
| **Entrepreneur** | Hunan AIP | |
| **Date** | The contract end date: 30 June 2017 | The contract start date: 20 October 2012 |
| **Project Type** | 🗌 Development 🗌 Transitional ☑ Productive | |
| **Total project capacity** | Increasing of the productive capacity of dam from 1.5 MW to 4.8 MW | |
| **Available mode** | 🗌 Completion and operation ☑ Under work 🗌 Planed | |
| **The amount of work (percentages)** | C:\Users\tariq.f\Desktop\new and standard size of dabs logo 2.png78% | |
| **Source of production** | 🗌 Diesel 🗌 Windy 🗌 Sunny ☑ hydro 🗌 Charcoal 🗌 Gaseous 🗌 imported | |
| **Beneficiaries** | 5000 families in Greshk city and its neighboring village | |
| **Project effects** | Improvement of energy supply situation in Greshk city | |
| **Brief description** | Currently the physical work in the project’s area is stopped. The project’s equipment is transferred to the area, the contract of the consulting company that supervised the project was completed on December 31, 2016 and currently the recruitment of consultants is ongoing | |

**Da Afghanistan Breshna Sherkat**

**Project information**

**In addition to the project information and pictures, please email**

**Tariq.f@dabs.af**